# American Rescue Plan Act (ARPA) Nevada County Funding Request

Outdoor visitor safety funD: BICYCLISTS OF NEVADA COUNTY
Harmony Ridge Trail

| # Operational Priority: | # ☐ 1: Essential # ☒ 2: High-Impact # ☐ 3: Nice to Have | # Timing Priority: | # ☒ 1: Urgent # ☐ 2: 6 months – 1 year # ☐ 3: 1 – 2 years # ☐ 4: Long-term |
| --- | --- | --- | --- |
| # Total Project Budget: | # $13,724 | # ARPA Funding Request: | # $13,724 |
| # ☐ Yes ☒ No Is there FEMA, State or other Direct or Grant Funding available? If Yes, please Specify below |  |  |  |
| # Other Funding Source: |  | # Other Source Amount: |  |
| # Other Funding Source: |  | # Other Source Amount: |  |

# Other FUNDING INFORMATION

N/A

# Project Description

The Outdoor Visitor Safety Fund grant program was established and approved by the Board of Supervisors in April 2021 to provide up to $450,000 in one-time grants from ARPA funds to respond to the negative economic impacts of COVID-19 through promoting public health and safety at highly impacted outdoor recreation destinations. The program offered project funding up to $200,000 for eligible entities including non-profits, businesses, and special districts.  Projects were selected through a competitive process and additional consideration was given to those that support economic development, enhance equitable access, address climate change adaptation, and promote environmental sustainability and resilience. Nine projects were reviewed and approved for a total of $415,570 in funding, and agreements approved by the Board on June 28, 2022, including this project outlined below:

Bicyclists of Nevada County (BONC) - $13,724 for improving and quantifying trail use for the Harmony Ridge Trail System in Nevada City.

General Purpose, Focus, and Outcomes Report

☐ 	Mitigate financial hardship, such as declines in revenues due to impacts of periods of business closures, and/or suspended business activities such as revenue generating fund raisers due to social distancing requirements or other public health orders;

☐ 	Support for normal operating costs, including payroll and benefit costs, costs to retain employees, mortgage, rent, or utilities costs, and other operating costs;

☒ 	Support for programmatic services that assist in addressing the economic hardship experienced by the Grant Recipient and/or the negative economic impacts experienced by its customers; and

☐ 	Implementation of COVID-19 prevention or mitigation tactics, such as physical plant changes to enable social distancing, enhanced cleaning efforts, barriers, or partitions, etc.

# NEXUS TO ARPA GUIDELINES

| # ARPA Reporting Category (from US Treasury Reporting Guidance, Appendix 1 – see pages 3-5 below): |  |
| --- | --- |
| # ☒ 1 – Public Health | # ☐ 2 – Negative Economic Impacts |  |
| # ☐ 3 – Public Health – Negative Impact: Public Sector Capacity | # ☒ 5 – Infrastructure |
| # ☐ 6 – Provision of Government Services (Revenue Replacement) | # ☐ 7 – Administrative |
| # Sub-Category (from US Treasury Reporting Guidance, Appendix 1 – see pages 3-5 below): |  |
| # Please provide one Sub-Category designation: 22 |  |

The grants, funded by the American Rescue Plan Act (ARPA), respond to the negative economic impacts of the COVID-19 pandemic with projects to increase resiliency and promote health and safety at highly impacted outdoor recreation destinations. BONC is a non-profit organization based in Nevada County, CA.

# NEXUS TO BOARD OBJECTIVES & COUNTY PRIORITIES / COMMUNITY IMPACT

| Board Objectives (select any that apply) |  |  |  |
| --- | --- | --- | --- |
| ☐ Fiscal Stability/Core Svcs. | ☐ Emergency Prep. | ☐ Economic Dev | ☐ Broadband |
| ☐ Cannabis | ☐ Housing | ☐ Homelessness | ☒ Recreation |

| County Priorities (select any that apply) |  |  |
| --- | --- | --- |
| ☐ Costs related to COVID-19 response | ☒ Encourage economic recovery | ☒ Provide long-term benefits to County |

This project intersects with the Board’s Recreation Objective by promoting health and safety at river crossings, lakes, trailheads and other high-use or high-risk destinations. This project promotes health and safety and access through improved infrastructure at impacted recreation destinations.

# OPERATIONAL IMPACT

Will the funds be used to pay for a direct county cost or cost incurred by others? ☐ County Cost ☒ Other Cost

# Project Timeline / Readiness

| Grant award agreement executed: | 6/28/22 |
| --- | --- |
| First quarterly report received: | Received, 9/10/22 |
| Second quarterly report received: | Received, 1/17/23 |
| Third quarterly report received: | Received, 4/17/23 |
| Fourth quarterly report received: | Received, 7/10/23 |
| Fifth quarterly report received: | Received, 10/1/2023 |
| Sixth quarterly report received: | Received 1/03/2024 |
| Project Completed: | In progress |

# BUDGET DETAIL

In what SBU/Office 2/Account(s) will ARPA-funded project activity be incurred?

| SBU | Ofc2 | Account | Amount | Description |
| --- | --- | --- | --- | --- |
| 70102 | 325 | 521520 | $13,724 | Outdoor Visitor Safety Fund |
| Total |  |  | $13,724 | Note: Total should match ARPA Funding Request amount |

EXPENDITURE TRACKING/REPORTING

Total expenditures (as of 1/03/2024): $11,437.23

Nevada County has provided 1st of 2 payments totaling: $12,352

Narrative report:

| First quarterly report | July – August 2022 | We installed 5 trail counters to monitor the amount of daily use on the trails and have been preparing for building the next trail as soon as we get enough precipitation to begin. |
| --- | --- | --- |
| Second quarterly report | September – December 2022 | We’ve been collecting data from the installed trail counters and have constructed about 70% of the next trail; Discounted tools were purchased, including a winch to increase the safety for the excavator operator on steep slopes. |
| Third quarterly report | January – March 2023 | We completed the machine work on the next trail but were not able to complete due to snow loads and subsequent drying. Sign Plan is waiting on approval by USFS. We have spent over $14K in the last quarter on trail building activities, equipment and supplies not supported by the grant. |
| Fourth quarterly report | April – June 2023 | We have focused on our sign plan for the last quarter. We completed a ride of the trail with the USFS to determine what types of safety signs we need and have started putting together an order for safety signs, trail name signs, a kiosk sign with a trail map to be placed in the Wheelhouse lot. |
| Fifth quarterly report | July-September 2023 | We installed the signage at the main parking at the market and wheelhouse, and we ordered a ripper hook for the excavator. The project is now over 50% done with roughly 13.5k feet of new trail in the last 12 months. Only three of the 7 trails are open, but we expect to have 5 or 6 of 7 by Spring. |
| Sixth quarterly report | October-December 2023 | Our Sign Plan is nearly completed, and we will be spending the remaining funds this quarter. We completed a third and fourth trail in the network and hope to open a fifth trail this quarter. |

# Project Point of Contact

# Name and title: Erika Seward, Sr. Administrative Analyst - CDA

FOR CEO OFFICE ONLY:

| Expense Item No: | x |
| --- | --- |
| Final ARPA Category: | x |
| Approved: | ☒ Yes ☐ No |